## SERVICE AGREEMENT

Project: Arham Ornaments App & Website Development

This Agreement is made between:

Service Provider:
Omkesh AI Lab
(“Developer”)

AND

Client:
Arham Ornaments
(“Client”)

## 1. PROJECT SCOPE

Developer will build a complete digital platform including:

### 1.1 Android App + Website

- Android App (Play Store Ready)

- Responsive Website

- Product Catalogue (Gold, Silver, Diamond)

- Admin Panel (Products, Orders, Enquiries)

- WhatsApp / Call Integration

- Push Notifications

### 1.2 iOS App

- Native iOS App (iPhone/iPad)

- Same features as Android

- App Store Ready

### 1.3 Additional Features (Important)

- Customer Login (OTP / Social Login)

- Wishlist & Enquiry System

- Search & Filters

- Store Locator (Google Maps)

- Live Gold/Silver Rate (optional)

## 2. REFER & EARN FEATURE (NEW)

Platform will include Refer & Earn System:

- Each user gets a unique referral code

- User can invite others using code/link

- Rewards will be given based on:

  - New signup OR

  - First enquiry/order

### Conditions:

- Fake or duplicate accounts → reward cancel

- Same device / same number misuse → blocked

- Company has right to change reward rules anytime

- Reward type (coupon / discount / points) decided by Client

## 3. COST & PAYMENT TERMS

### Total Cost:

- Android + Website → ₹30,000

- iOS App → ₹20,000

- iOS Listing → ₹8,000
👉 Total: ₹58,000

### Maintenance:

- ₹17,000 per year (after 1 year)

## Payment Schedule:

- 50% Advance (Start)

- 25% After Design Approval

- 25% On Final Delivery

## 4. TIMELINE

Total Duration: 8–12 Weeks

- Week 1–2 → Design

- Week 3–5 → Website + Admin

- Week 6–8 → Android App

- Week 9–11 → iOS App

- Week 12 → Launch

## 5. CLIENT RESPONSIBILITIES

Client must provide:

- Logo, product images, content

- Business details

- Timely approvals

Delay from client side → timeline extended

## 6. REVISIONS

- 3 design revisions included

- Extra changes → chargeable

## 7. HOSTING & THIRD-PARTY COSTS

- Domain & Hosting → Client pays

- Firebase / APIs / SMS charges → Client pays

- App Store / Play Store fees → Client pays

## 8. WARRANTY & SUPPORT

- 1 Year free bug fixing

- After 1 year → maintenance plan applies

## 9. DATA & SECURITY

- Data stored securely (Firebase / Cloud)

- Developer not responsible for:

  - hacking

  - third-party failure

## 10. INTELLECTUAL PROPERTY

- Full payment ke baad:
👉 Source code Client ka hoga

- Payment se pehle:
👉 Ownership Developer ke paas

## 11. TERMINATION

1 Termination by Client:
In the event the Client chooses to terminate this Agreement after the commencement of the project, the advance payment made shall be non-refundable, as it covers initial resource allocation, planning, and development efforts.

2 Termination by Service Provider:
If the Service Provider terminates this Agreement due to reasons not attributable to the Client, the Service Provider shall refund the full amount received from the Client.

3 Termination for Breach:
Either party may terminate this Agreement with written notice if the other party fails to fulfill its obligations and does not rectify such failure within a reasonable period (typically 7–15 days).

4 Effect of Termination:
Upon termination:

- All work may be halted immediately

- Any pending payments for completed work shall become due

- Access to project deliverables may be restricted until full settlement

## 12. LIMITATION OF LIABILITY

Developer not responsible for:

- Business loss

- Sales issues

- Customer misuse

## 13. GOVERNING LAW

Jurisdiction: Gondia, Maharashtra

## 14. ACCEPTANCE

Both parties agree to all terms.

Client Signature						Service Provider
Omkesh AI Lab						Name: ____________  
Date: ____________                                                               Date: ____________